Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Documentation

Project Title:

Baby Feed 11.0

Team Members:

Jada Wilson

Sergio Fernandez

Mariam Cueto

Christian Derisca

Valrie Jules

Product Owner(s):

Dr. Cristina Palacios

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This paper contains all of the information needed to fully understand the eleventh edition of the Baby Feed project. Baby Feed is a web application that can be accessed by parents, clinicians, and researchers simultanteously to monitor an infant’s growth pattern and nutritional habits. This version focused on improving the parent portal by redesigning the weight-length growth charts, incorporating a table to display the values shown in the chart, providing a chart interpretion feature and implementing a resource page. These changes all serve to help prevent child obesity by equipping parents with the tools to track the child’s growth over time, monitor the quality of the child’s weight-length health, and access informative videos about good pediatric nutrition.

TABLE OF CONTENTS

1.   Introduction	6

2.   User Stories	8

2.1 Implemented User Stories	8

2.2 Pending User Stories	9

3.   Purpose of New System	9

4.   Project Planning	10

4.1 Hardware and Software Resources	10

4.2 Sprints Plan	11

5.   System Design	16

5.1 Architectural Patterns	16

5.2 Deployment Diagram	17

6.   User Interface and Diagram	17

7.   Appendix	22

7.1 Appendix A - Sprint Reviews Reports	22

7.2 Appendix B - Installation Guide	27

7.3 Appendix C - Wish List	33

8.   Closing Remarks	34

9.   References	34

1.   INTRODUCTION

Infants need specialized diets to ensure proper nutrition and healthy development. By following suitable diets and guidelines, many diseases can be prevented. Infants must develop good eating habits during their first two years of life to lower the chance of developing chronic diseases, including obesity and diabites, in adulthood.

However, calculating infant nutrition can be difficult. The methods available today are often outdated and unreliable. Few tools have incorporated the several new infant feeds that have recently entered the market, and pediatricians and physicians still face challenges evaluating an infant's diet.

To address this issue, Dr. Cristina Palacios and her colleagues at the Florida International University department that deals with diabetes and nutrition developed an infant food frequency questionnaire in 2015. This validated questionnaire provides the necessary tools to ensure an accurate assessment of an infant's nutrition. It includes questions about the frequency and quantity of food intake and the types of food consumed. The questionnaire covers a wide range of food groups, including fruits, vegetables, grains, dairy products, and protein sources. The responses to the questionnaire are then used to calculate the infant's nutrient intake and evaluate their diet.

In addition, some other tools have been developed for the task of tracking the nutrition develoment of the child, including charts and tables that track the relation between weight and height of the child to ensure a healty develoment.

2.   USER STORIES

# 2.1 IMPLEMENTED USER STORIES

The following user stories were successfully implemented into Baby Feed 11.0:

1- As a user, I would like to see a chart that displays lines that represent the metric system weight-length percentiles established by the World Health Organization

2 - As a user, I want a weight-length growth chart that allows me to track my baby’s growth.

3 - As a user, I want a table that displays a history of all the weight-length data entries -- with the corresponding age (in months), weight, and length -- that are plotted on the chart

4 - As a user, I want red, yellow, and green shading on the weight-length growth chart to indicate my child’s growth status.

5 - As a user, I want to enter my child’s weight and length and see it plotted on the growth chart.

6 - As a user, I want to see a title above the growth chart as well as titles for the x and y axes.

7 - As a user, I would like a legend that shows labels for all the lines to be displayed to the right of the growth chart.

8 - As a user, I would like the growth chart to appear as soon as I select my child’s name and gender.

9 - As a user, I would like to have a feature that lets me adjust the units of the weight-length growth chart, so that I can enter my child’s data in metric units or customary units.

10 - As a user, I want an Other tab that leads to an Additional Resources page with links to informational videos.

11 - As a user, I want the percentile lines in the weight-line growth chart to adapt to the selection that I make for my child’s gender.

12 - As a user, I would like an interpretation message that explains whether my child is trending towards a healthy, underweight, or overweight growth pattern and suggests the appropriate action that should be taken.

13 - As a user, I want the interpretation message to be highlighted in the same color as the section of the weight-length chart that my child’s most recent data point lies within.

14 - As a user, I want to be able to view the new changes made to the Growth Chart page when I log into the public website.

2.2 PENDING USER STORIES

As a user, I would like for all historical data to be displayed in the weight-length chart on the public website.

As a user, I would like for all historical data to be displayed in the weight-length table on the public website.

3.  PURPOSE OF NEW SYSTEM

Baby Feed is a website that can be simultaneously used by clinicians, researchers, and parents to monitor an infant’s nutrition patterns. Through the use of research-proven nutritional tracking tools such as FFQ (Food Frequency Questionnaires), these users can work together to ensure a baby receives enough vitamins and minerals. The website also allows users to engage with growth charts so they can closely monitor the baby’s growth pattern and receive early warnings if the child’s growth begins to deviate from a healthy growth pattern. Paired with the focus on proper nutrition, this early warning system can help prevent childhood malnutrition and obesity as well as the chronic diseases they can cause later in life.

Baby Feed v11.0 expands on the previous iteration of Baby Feed by redesigning the weight-length growth chart, providing an interpretation of the baby’s growth pattern, incorporating a weight-length table to accompany the chart, and adding a resources page for parents. The weight-length chart in the previous version of Baby Feed was redesigned to incorporate traffic-light-themed shading to provide parents with a clear visual indication of whether the child’s growth pattern is good (depicted by green shading), poor (depicted by yellow shading), or very bad (depicted by red shading). Below the chart, a table was added to clearly display a history of all of the weight-length data points that the parent has ever saved. The data points in this table match those plotted in the chart. Additionally, an interpretation message was added to verbally notify the parents of the meaning behind the color. This interpretation message clearly states whether the child’s growth pattern is healthy, underweight, or overweight and suggests how the parent should respond to get the child back on track. Finally, a resources page was created to provide parents with links to informative videos that allow them to learn even more about proper nutrition and additional ways that they can facilitate their child’s nutritional health.

4.   PROJECT PLANNING

This section describes the planning that went into the realization of this project. This project incorporated the Agile development techniques and as such required the sprints to be planned. These sprint plans are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

4.1 HARDWARE AND SOFTWARE RESOURCES

Visual Studio Code

IntelliJ IDEA

Spring-Boot - v.2.0

MongoDB – v.4

MongoDB Compass Community

Studio 3T

Java – JDK 11

Maven – v.3.8.1

Angular – v.7.3

Git

Node JS – v.12

Postman

Microsoft Azure DevOps

Microsoft Azure Web Portal

4.2 SPRINTS PLANNING

Sprint 1 Planning Meeting:

Sprint Planning Meeting Minutes 1/17/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Project Set Up

  - Install Baby Feed on our local computers

  - Make sure we can run everything locally

  - Become familiar with project tools (Trello, Angular, HTML, CSS)

- User Story 2: Explore Current Baby Feed Features

  - Review all the features that were implemented in previous semesters (could explore FFQ, tracking, etc. to see how Baby Feed works)

- User Story 3: Growth Chart Shading

  - Start working on adding the green, yellow, and red shading to the growth chart to indicate whether the baby is growing adequately

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

  - User Story 3: Growth Chart Shading

- Mariam Cueto

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

- Christian Derisca

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

- Sergio Fernandez

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

- Valrie Jules

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

Sprint 2 Planning Meeting

Sprint Planning Meeting Minutes 1/31/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Project Set Up (3 story points)

  - Resolve remaining login error for member who still cannot get into Baby Feed

  - Add all JSON files to MongoDB

  - Switch to using the updated Baby Feed code from last semester

- User Story 2: Become Familiar with Project Tools (7 story points)

  - Watch Angular videos (sections 1 - 4)

  - Get familiar with the current code for the weight-length graph

- User Story 3: Fix Percentile Lines in Weight-Length Graph (4 story points)

  - Check that the percentile lines are correct for the length-weight graph in accordance with the Excel sheet provided by the PO

  - Make all the percentile lines black

  - Make the dots big enough to see which colored section the baby is in

- User Story 4: Fix Shading in Weight-Length Graph (6 story points)

  - Add the green, yellow and red shading (no white in the background)

  - Limit the red section according to the +2 boundary discussed with the PO

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 4: Fix Shading in Weight-Length Graph

- Mariam Cueto

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 3: Fix Percentile Lines in Weight-Length Graph

- Christian Derisca

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 4: Fix Shading in Weight-Length Graph

- Sergio Fernandez

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 3: Fix Percentile Lines in Weight-Length Graph

- Valrie Jules

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 4: Fix Shading in Weight-Length Graph

Sprint 3 Planning Meeting

Sprint Planning Meeting Minutes 2/14/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Create the Table with History of Baby’s Weight-Length Data (5 story points)

  - Create the table

  - Should store and display the data (weight, length, date) for the most recent visit

  - Should store and display the data from previous visits

- User Story 2: Import New Chart Library (5 story points)

  - Add the necessary code to access the Apex Charts library

  - Fix the errors we are currently experiencing when trying to run Baby Feed with the imports

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 2: Import New Chart Library

- Mariam Cueto

  - User Story 2: Import New Chart Library

- Christian Derisca

  - User Story 1: Create the Table with History of Baby’s Weight-Length Data

- Sergio Fernandez

  - User Story 1: Create the Table with History of Baby’s Weight-Length Data

- Valrie Jules

  - User Story 1: Create the Table with History of Baby’s Weight-Length Data

Sprint 4 Planning Meeting

Sprint Planning Meeting Minutes 3/6/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Display Baby Data in Table (5 story points)

  - Should store and display the data (weight, length, date) for the most recent visit

  - Should store and display the data from previous visits

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

- User Story 3: Make New Chart Adaptable to Units Chosen by User (5 story points)

  - Set up switch logic for chart to adjust x and y axis values in accordance with the weight and length units selected by the user

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 2: Pass Data to New Chart

  - User Story 4: Add Interpretation of the Weight-Length Chart

- Mariam Cueto

  - User Story 3: Make New Chart Adaptable to Units Chosen by User

- Christian Derisca

  - User Story 1: Display Baby Data in Table

- Sergio Fernandez

  - User Story 1: Display Baby Data in Table

- Valrie Jules

  - User Story 1: Display Baby Data in Table

Sprint 5 Planning Meeting

Sprint Planning Meeting Minutes 3/20/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository (email Wenjia to make sure that what Mariam suggested is the correct way)

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

  - Will send the video of the weight/length chart being dynamic

- User Story 3: Removing children from choices (5 story points)

  - Removing the different children, only 1 child at a time (will hide the name of child for now)

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 2: Pass Data to New Chart

  - User Story 4: Add Interpretation of the Weight-Length Chart

- Mariam Cueto

  - User Story 2: Pass Data to New Chart

  - User Story 4: Add Interpretation of the Weight-Length Chart

- Christian Derisca

  - User Story 1: Push changes to production

- Sergio Fernandez

  - User Story 3: Removing children from choices

- Valrie Jules

  - User Story 4: Add Interpretation of the Weight-Length Chart

Sprint 6 Planning Meeting

Sprint Planning Meeting Minutes 4/3/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1

- Mariam Cueto

  - User Story 1

- Christian Derisca

  - User Story 1

- Sergio Fernandez

  - User Story 1

- Valrie Jules

  - User Story 1

Sprint 7 Planning Meeting

Sprint Planning Meeting Minutes 4/18/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Prepare for Final Showcase (5 story points)

  - Create posters to showcase each team member’s contributions

  - Record introduction and demo videos

  - Design Powerpoint slides to present the project

- User Story 2: Prepare Documents for Final Deliverable (5 story points)

  - Create project documentation

  - Record human actor, installation, and shortcomings wishlist videos

- User Story 3: Resolve Chart/Table Appearance Issue on Production Website (3 story points)

  - Alter production database so that the chart and table can be displayed on production website

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1

  - User Story 2

  - User Story 3

- Mariam Cueto

  - User Story 1

  - User Story 2

- Christian Derisca

  - User Story 1

  - User Story 2

- Sergio Fernandez

  - User Story 1

  - User Story 2

  - User Story 3

- Valrie Jules

  - User Story 1

  - User Story 2

5.   SYSTEM DESIGN

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## 5.1 ARCHITECTURAL PATTERNS

The architectural patterns used for this project are:

Client-Server Architecture

●     The functions of our system are split between the online web portal and the Node.JS authentication service. With this type of architecture, general functionality of the project can be available to all clients without being implemented by all of the different services offered.

Microservices Architecture

●     There are multiple different services that are offered with Baby Feed; specifically, there are multiple portals to be used: Admin, Parent, Researcher, and Clinician. This type of architecture allows for smaller and faster deployments of code as well as allowing different services to be unaffected by the issues of another.

## 5.2 DEPLOYMENT DIAGRAM

# 6.   USER INTERFACE AND DIAGRAM

Dashboard Picture of Parent Portal

Picture of Additional Resources Page

Picture of Weight-Length Growth Chart, Interpretation, and Table

Use Case Diagrams

Figure 1.  Use case diagram for the menu in the charts tab for the parent portal

Figure 2. Use case diagram to save the inputted data in charts tab

Figure 3. Use case diagram for children input menu in Charts.

Figure 4. Use case diagram for submitting goals in the History Tab

Figure 5. Use case diagram when selecting an option from the drop down menu in the Questionnaires

Figure 6. Use case Diagram parent log-in, admin-portal deletion

Figure 7. Use Case Diagram for Parent Portal using Translate Service.

Figure 8. Use Case Diagram for Other/Additional Resources Tab

Sequence Diagrams

Figure 1. Sequence diagram of inputting data into the menu in the charts tab.

Figure 2. Sequence diagram when clicking the serving size button for the questionnaires.

Figure 3. Sequence diagram when pressing the submit button for the Questionnaires.

Figure 4. Sequence diagram of submitting read recommend time

Figure 5. Class Diagram of Parent Portal with Translation implementation

Figure 6. Sequence Diagram of Additional Resources Page

Class Diagrams

Figure 1. Class diagrams of Parent portal tracking tab.

Figure 2. Class Diagram of connection between the charts tab and MongoDB.

Figure 3. Class diagram of recommended page

7.   APPENDIX

## 7.1 APPENDIX A – SPRINT REVIEWS REPORTS

Sprint 1 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners.

- User Story 1: Project Set Up

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Explore Current Baby Feed Features

  - We experienced several issues during the set-up process which delayed our progress and prevented us from getting a chance to learn Angular and explore the current Baby Feed features

- User Story 3: Growth Chart Shading

  - Set-up process took much longer than expected and kept us from getting around to the growth chart

Sprint 2 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 1: Project Set Up

- User Story 2: Become Familiar with Project Tools

- User Story 5: Get Everyone to Run Baby Feed Successfully

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3: Fix Percentile Lines in Weight-Length Graph

  - Discovered that the chart library used by previous teams is not capable of creating the chart the PO envisions

  - Still working on importing the new chart library so our project can access the new library’s functions

  - Will create a user story focused on importing the new chart library

- User Story 4: Fix Shading in Weight-Length Graph

  - Discovered that the chart library used by previous teams is not capable of creating the chart the PO envisions

  - Still working on importing the new chart library so our project can access the new library’s functions

  - Will create a user story focused on importing the new chart library

Sprint 3 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 1: Create the Table with History of Baby’s Weight-Length Data (5 story points)

- User Story 2: Import New Chart Library (5 story points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3: Pass Input Data to New Chart (5 story points)

  - Alter the code to pass the input data for child’s weight-length to the new chart so the baby’s measurements can be graphed on the chart

  - Add code to make the chart able to adjust to the different possible weight-length unit pairs (kg and in, kg and cm, lbs and in, and lbs and cm)

Sprint 4 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 1: Display Baby Data in Table (5 story points)

- User Story 5: Create Extra Resources Page with Links to Helpful Videos

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

- User Story 3: Make New Chart Adaptable to Units Chosen by User (5 story points)

  - Set up switch logic for chart to adjust x and y axis values in accordance with the weight and length units selected by the user

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

Sprint 5 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

  - Will send the video of the weight/length chart being dynamic

- User Story 3: Removing children from choices (5 story points)

  - Removing the different children, only 1 child at a time (will hide the name of child for now)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository (email Wenjia to make sure that what Mariam suggested is the correct way)

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

Sprint 6 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository

    - Meeting with Wenjia on Monday to resolve the Azure deployment failure error

Sprint 7 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 1: Prepare for Final Showcase (5 story points)

- User Story 2: Prepare Documents for Final Deliverable (5 story points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3: Resolve Chart/Table Appearance Issue on Production Website (3 story points)

## 7.2 APPENDIX B – INSTALLATION GUIDE

To get access to a video of how-to setup the project you can follow the link: FIU KFSCIS -2023 Spring - Baby Feed - InstallMaintenance Guide

Guide to setting up the project on Ubuntu 20.04. The project gives compilation errors when is setup on Windows, and that can be avoid switching to Ubuntu. However, we need to stick with Ubuntu 20.04. At the moment of doing this guide any version above Ubuntu 20.04 is not supported by MongoDB. That being said, I highly recommend installing Ubuntu 20.04 on a virtual machine to avoid the capability issues with MongoDb. MongoDb is necessary because the used database in the project runs on MongoDb. To download Ubuntu 20.04, click on the following link: Ubuntu 20.04 . To setup the project on Ubuntu 20.04 I greatly recommend to do it on a virtual machine. I suggest VMware Workstation Player because is free and have great features and integration capabilities. VMware Workstation Player can be downloaded with the following link VMware Workstation Player.  Be aware that installing different version of the used dependencies on the project might give you unexpected errors or compilation issues. After installing the virtual machine, you need to install Ubuntu 20.04 to proceed with the following steps:

# Install Visual Studio Code

# Install Jdk 11

# Install MongoDb

Check the status of MongoDB

Activate MongoDb

# Start MongoDb

# Install MongoDb Compass

MongoDB Compass is a tool that allows you to connect to your local database and make modifications to the database using a graphical user interface. MongoDB Compass can be downloaded using the following link: MongoDb Compass

# Install ApacheMaven 3.8.1

First you need to download the Apache Maven version 3.8.1 using the following link: Apache Maven 3.8.1. A different version can give you unexpected errors and compilation issues.

# Set up environment variable for Apache Maven 3.8.1

# Install Nodejs 12

You need to install Nodejs version 12. Installing a different version will give compilation issues. This is important because any Node higher or lower will throw any errors.

# Install Angular 7.3

You need to install Angular version 7.3. Installing a different version will give compilation issues.

# Install GitHub

# Install Project

After cloning the repository of the Baby Feed Project into your computer you need to follow the next steps:

ffq-authentication-service

ffq-food-item-service

ffq-user-service

ffq-questionnaire-web

ffq-questionnaire-service

# MongoDb Compass set up

Open MongoDb Compass skip the first dialog box displayed and accept the default options in the second dialog box. Click on connect to load the database. Some part of the database does not load the data automatically so it needs to be fixed. We took the approach of loading the files manually. Click on the ffq-database database and you should have the following collections:

Admin user Collection name: admins

Clinician user Collection name: clinicians

Clinic Collection name: clinics

Parent user Collection name: parents

Food description collection name: food_description

Food Item collection name: food_items

Nutrients Lists collection name: nutrient_lists

Participants Collection name: participants

Questionnaire Collection name: questionnaires

Research institution Collection name: research_institution

Researchers Collection name: researchers

Results Collection name: results

Sys Food Recommendations Collection name: sys_food_recommendations

Sys Nutrients Recommendations Collection name: sys_nutrients_recommendations

# MongoDb Compass set up (cont.)

In case you are missing some collections you need to click on the plus sign next to ffq_database to create a collection. Type the name of the collection and click on create collection button. After creating a collection, you need to click on the collection and click on import data button. Next, you need to select the input file as JSON and select the file. The locations are:

admins: ffq-user-service/src/main/resources/AdminPayload.json

clinicians: ffq-user-service/src/main/resources/ClinicianPayLoad.json

clinics: ffq-user-service/src/main/resources/ClinicPayLoad.json

parents: ffq-user-service/src/main/resources/ParentPayLoad.json

participants:  ffq-user-service/src/main/resources/ResearcherParticipantPayload.json

research_institution: ffq-user-service/src/main/resources/ResearchInstitutionPayload.json

researchers: ffq-user-service/src/main/resources/ResearchPayload.json

food_description: ffq-food-item-service/src/main/resources/FoodDescriptionPayload.json

food_items: ffq-food-item-service/src/main/resources/FoodItemPayload.json

nutrient_lists: ffq-food-item-service/src/main/resources/SysNutrientsRecommendationsPayload.json

questionnaires: ffq-food-item-service/src/main/resources/ResearchResultPayload.json

results: ffq-food-item-service/src/main/resources/ResearchResultPayload.json

sys_food_recommendations: ffq-food-item-service/src/main/resources/SysFoodRecommendationsPayload.json

sys_nutrients_recommendations: ffq-food-item service/src/main/resources/SysNutrientsRecommendationsPayload.json

# Microsoft Azure

Microsoft Azure

Get Super Familiar with Microsoft Azure, this is going to be important for managing your cloud databases and app services!

# Microsoft Azure (Pipinelines, DevOps)

DevOps

Dev Ops is where your github repository will be checking its code for bugs and errors! It will not deploy if your build is unsuccessful or contain bugs. 

CAUTION!
Your build can successfully pass the pipeline stage but it does NOT mean it will pass the deployment stage. You have to bear that in mind, it is a two step checker.

After both being successful, then you make sure your changes are running smoothly and correctly, because things do not always run the same locally as they do in production/live.

7.3 APPENDIX C – WISH LIST

<BF-SP2023-1> As a user, I want the tab ribbon to appear on the Growth Charts page so that I can easily navigate to other tabs and/or log out.

<BF-SP2023-2> As a user, I would like the tab ribbon to appear on the Additional Resources page so that I can easily navigate to other tabs and/or log out.

<BF-SP2023-3> As a user, I would like for the Other (additional resources) tab to appear on the tab ribbon that will be displayed at the top of all pages on the public website.

<BF-SP2023-4> As a user, I want all of the images on the FFQ questionaire to load properly on the public website.

<BF-SP2023-5> As a user, I would like for all historical data to be displayed in the weight-length chart on the public website.

<BF-SP2023-6> As a user, I would like for all historical data to be displayed in the weight-length table on the public website.

<BF-SP2023-7> As a user, I would like for the weight and height values in the table to be formatted with only 2 digits after the decimal place.

<BF-SP2023-8> As a user, I would like for the weight-length growth chart, table, and interpretation to load properly on the website.

<BF-SP2023-9> As a user, I would like for the weight and height data to persist throughout sessions on the website instead of disappearing each time the page is reloaded. Weight and height data that has been entered and saved in previous visits to the website should be retrieved from the database and displayed on the page.

# 8.   CLOSING REMARKS

Our team is incredibly proud of the progress we've made on this project in a short semester. Despite the limited timeframe, we've accomplished significant achievements. We tackled the challenge of finishing the previous team’s work by pushing their changes to production. Adding a new chart library permitted us to implement a very comprehensive chart. We also added a table to keep track of values and include more miscellaneous information that permits the user to have a better experience. In addition to these technical accomplishments, this project has allowed us to develop many new skills and gain valuable insight into what it takes to work collaboratively on a project using Agile software development methodologies. We gained experience interacting with databases and API calls, and had an opportunity to learn how to work effectively as a team. We feel grateful for the opportunity to work on this project, and we are excited to see what the future holds for it.

9.   REFERENCES

1,000 Days. (2018). How much should I feed my baby? YouTube. Retrieved March 17, 2023, from How much should I feed my baby?

1,000 Days. (2018). How to cook sweet potato. YouTube. Retrieved March 17, 2023, from https://youtu.be/iQmGyom49Hg.

1,000 Days. (2018). No-cook first foods. YouTube. Retrieved March 17, 2023, from No-cook first foods

1,000 Days. (2018). What foods should my baby avoid? YouTube. Retrieved March 17, 2023, from https://youtu.be/uGSkpChO7x8.

1,000 Days. (2018). What is a good first food for your baby? YouTube. Retrieved March 17, 2023, from What is a good first food for your baby?

Angular Docs. (2019). Retrieved from https://angular.io/docs

ApexChart.js (2023). Retrieved February 4, 2023, from https://apexcharts.com/

Azure Documentation. (2020). Retrieved from https://docs.microsoft.com/en-us/azure/?product=featured

bbmundo. (2018). Papillas fáciles, deliciosas y Nutritivas para bebés Por Edad - 6, 8 y 12 mesesb. YouTube. Retrieved March 17, 2023, from https://youtu.be/HLnkWaqaywA.

Busy Developers' Guide to HSSF and XSSF Features. (n.d.). Retrieved September 27, 2019, from https://poi.apache.org/components/spreadsheet/quickguide.html

Centers for Disease Control and Prevention. (2010, September 9). Growth charts - who child growth standards. Centers for Disease Control and Prevention. Retrieved July 27, 2022, from https://www.cdc.gov/growthcharts/who_charts.htm

Docker Documentation. (2019). Retrieved from https://docs.docker.com/

Dr. Carrera Pediatra. (2020). Alimentación complementaria: Alimentos que sí le puedes dar a tu bebé y pensabas que le hacían daño. YouTube. Retrieved March 17, 2023, from Alimentación complementaria: Alimentos que sí le puedes dar a tu bebé y pensabas que le hacían daño

Dr. David Barreto - Pediatra. (2022). Cantidades que debe comer un bebé. YouTube. Retrieved March 17, 2023, from https://youtu.be/3arYE01K4Fs.

Dr. Gilber Carrión. (2019). No debes dar estos 3 alimentos a tu bebé | Consejos para bebés. YouTube. Retrieved March 17, 2023, from https://youtu.be/I9hBvb2dIlI.

Infant and Toddler Nutrition | CDC. (n.d.). Retrieved November 13, 2019, from https://www.cdc.gov/nutrition/infantandtoddlernutrition/index.html

Kaiser Permanente Thrive. (2016). Feeding Babies: Starting Solid Foods | Kaiser Permanente. YouTube. Retrieved March 17, 2023, from Feeding Babies: Starting Solid Foods | Kaiser Permanente

Kiwilimón. (2018). YouTube. Retrieved March 17, 2023, from https://youtu.be/FjlwlgL0hgM.

Mongodb Documentation. (2020). Retrieved from https://docs.mongodb.com/

Poor Nutrition | CDC. (n.d.). Retrieved November 13, 2019, from https://www.cdc.gov/chronicdisease/resources/publications/factsheets/nutrition.htm

Websystiqueadmin. (2017, September 30). Spring Boot Rest API Example. Retrieved October 25, 2019, from http://websystique.com/springboot/springbootrestapiexample/