WebChain Shortcomings/Wishlist Document

Front-end

- Client development is still missing a lot due to time constraints.

- The Front End still needs to be properly merged with the Blockchain and the Database.

- CSS and HTML are written for page elements, but the actual functionality has yet to be implemented properly.

- Polls can be made, but they aren’t saved anywhere in the Blockchain or Database.

Blockchain

- Basic idea behind Blockchain is complete, but more functionality could be added as you see fit.

- Be sure the Database actually is linked to Block addition after the Chain has been verified and the Block has been added.

- Be sure Blockchain isn’t only being stored in Memory, as well. That might use up too much Memory during Runtime.

Database

- Database isn’t integrated with the Blockchain, but exists for whatever team takes this project up in the future.

- Will need to be implemented on a per Block basis, so each Row of the Database will contain pieces of info from each Block.

- Option for future database implementation:

  - Potential grounds to use CovenantSQL using MySQL script, giving an easy way to store and track votes and polls in the Database.

Test Cases

- Another shortcoming we had was developing and testing more test cases.

- Future developments will need to properly test the system once the three components (front-end, database and blockchain) are properly implemented and connected.