Daily Scrum Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Jordan Rainey, Rafael Rubio, Allan Prieb

Start time: 4:00 PM

End time: 4:30 PM

Castor Velasquez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished issue 1 and 3

- What is planned to be done until the next scrum meeting?

  - Clean up previous code

- What are the hurdles?

  - N/A

Fabiana Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on issue 1

- What is planned to be done until the next scrum meeting?

  - Get ready for next sprint

- What are the hurdles?

  - Time management

Allan Prieb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue reviewing django, nextjs and git

- What is planned to be done until the next scrum meeting?

  - Finish reviewing django, nextjs and git

- What are the hurdles?

  - Got Covid-19 (The Vid)

Jordan Rainey:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at youtube github tutorial, castor explain to me the basics of how in the code django works.

- What is planned to be done until the next scrum meeting?

  - Continue looking at the python code, looks at github, learn github, learn basics of python.

- What are the hurdles?

  - N/a

Rafael Rubio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue individual research on Django

- What is planned to be done until the next scrum meeting?

  - Attend PO meeting to discuss on what to work on

- What are the hurdles?

  - N/A