Sprint Planning Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Jordan Rainey, Allan Prieb, Rafael Rubio

Start time: 1:00 PM

End time: 1:30pm

After discussion, the velocity of the team was estimated to be 10 points .

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- S01D – As a developer, I should have all the dependencies installed and the development environment set up (2 pts)

- S01 - As a user, I can navigate to the news page and view news relevant to the topic I select (2 pts)

- S02 - As a user, I can view the latest news in the news page based on my current location (4 pts)

- S03 - As  a user, I can select multiple topics in the news page and see the latest news about the different topics (5 pts)

The team members indicated their willingness to work on the following user stories.

- All team members:

  - S01D

  - S01

- Castor Velasquez, Fabiana Fernandez, Jordan Rainey:

  - S03

- Allan Prieb, Rafael Rubio:

  - S02