Daily Scrum Meeting Minutes

Attendees: Castor Velasquez, Fabiana Fernandez, Jordan Rainey, Rafael Rubio, Allan Prieb

Start time: 6:00 PM

End time: 6:15 PM

Castor Velasquez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started researching APIs to find news based on location

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - Time management

Fabiana Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started researching a different news api

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - N/A

Allan Prieb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research for a News API that accommodates our needs.

- What is planned to be done until the next scrum meeting?

- Continue researching for a News API that accommodates our needs

- What are the hurdles?

  - N/A

Jordan Rainey:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued watching a github video and found a good intro to django vid onyoutube

- What is planned to be done until the next scrum meeting?

  - Start watchin the django video.

- What are the hurdles?

  - However long it’ll take me to get through the django video.

Rafael Rubio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss with teammates how to approach the issues related to get location from the user

- What is planned to be done until the next scrum meeting?

  - Continue researching viable APIs

- What are the hurdles?

  - Time Management