Daily Scrum Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Jordan Rainey, Rafael Rubio, Allan Prieb

Start time: 5:00

End time: 5:30

Castor Velasquez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create News Model

- What is planned to be done until the next scrum meeting?

  - Create account in SerpApi

- What are the hurdles?

  - Time Management

Fabiana Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue implementing News Model

- What is planned to be done until the next scrum meeting?

  - Figure out a way to update the news

- What are the hurdles?

  - N?A

Allan Prieb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss with the team about how to create a model

- What is planned to be done until the next scrum meeting?

  - Review more Django

- What are the hurdles?

  - N/A

Jordan Rainey:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with group to make a Django table.

- What is planned to be done until the next scrum meeting?

  - Keep trying to learn Django

- What are the hurdles?

  - N/a

Rafael Rubio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue ramping up with Django

- What is planned to be done until the next scrum meeting?

  - Continue researching on SerpApi implementation

- What are the hurdles?

  - N/A