Sprint Planning Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Allan Prieb, Rafael Rubio, Jordan Rainey

Start time: 5:45 PM

End time: 6:15 PM

The velocity of the team was estimated to be 30 points .

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- S05 - Add disclaimer for default community (5 points)

- S06 – Create a scheduled job to fetch news from the API and store them in Postgres (5 points)

- S07 – Update view to get all news from a specific community (5 points)

- S08 – Add call to our backend when user visits the News page (5 points)

- S09 – Show only topics selected by the user (5 points)

- S10 – Add unit tests to the news endpoint (5 points)

The team members indicated their willingness to work on the following user stories.

- Castor

  - S06, S10

- Allan

  - S07

- Rafael

  - S05

- Fabiana

  - S09

- Jordan

  - S08