Sprint Planning Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Allan Prieb, Rafael Rubio, Jordan Rainey

Start time: 5:45 PM

End time: 6:15 PM

The velocity of the team was estimated to be 30 points .

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- S17 – Display tags in posts (5 points)

- S18 -  Change order of Cards (5 points)

- S19 -  Improve the Start a Discussion Card (5 points)

- S20 -  Add name to Posts and Replies (5 points)

- S21 -  Make Forum  (5 points)

The team members indicated their willingness to work on the following user stories.

- Castor Velasquez

  - S15 – Add Unit Tests to the Post App (3 points)

  - S14 -  Create and Modify Post Views (5 points)

- Fabiana Fernandez

  - S16 – Connect Frontend and Backend (5 points)

- Allan Prieb

- S11 – UI/UX Improvementsl (5 points)

- Rafael Rubio

  - S20 -  Add name to Posts and Replies (5 points)

- Jordan Rainey

- S12 -  Style the Forums page (5 points)