Sprint Planning Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Allan Prieb, Rafael Rubio, Jordan Rainey

Start time: 5:45 PM

End time: 6:15 PM

The velocity of the team was estimated to be 30 points .

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- S17 – Display tags in posts (5 points)

- S18 - Change order of Cards (5 points)

- S19 - Improve the Start a Discussion Card (5 points)

- S20 - Add name to Posts and Replies (5 points)

- S21 - Make Forums page mobile friendly (5 points)

The team members indicated their willingness to work on the following user stories.

- Castor Velasquez

  - S17 – Display tags in posts (5 points)

- Fabiana Fernandez

  - S18 – Change order of Cards (5 points)

- Allan Prieb

- S21 – Make Forums page mobile friendly (5 points)

- Rafael Rubio

  - S20 - Add name to Posts and Replies (5 points)

- Jordan Rainey

- S19 – Improve the Start a Discussion Card (5 points)