Sprint Planning Meeting Minutes:

Attendees: Castor Velasquez, Fabiana Fernandez, Allan Prieb, Rafael Rubio, Jordan Rainey

Start time: 5:30PM

End time: 6:30 PM

The velocity of the team was estimated to be 30 points .

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- S22 – Ehance UX on Forums page by changing “Topics of Interest” to “Select Discussion of Interest” (5 points)

- S23 – Enhance UX on formus page by making the relationship between topics card and discussions card more visually apparent. (5 points)

- S24 – Fix the width spacing on the forums page between the 3 cards. (5 points)

- S25 – Extend the bottom of the post card to be level with the other two cards.(5 points)

- S26 - Change “Topics of Interest” on the News page to “Select Topics of Interest” (5 points)

The team members indicated their willingness to work on the following user stories.

- Castor Velasquez

  - S23 – Enhance UX on formus page by making the relationship between topics card and discussions card more visually apparent.

- Fabiana Fernandez

  - S22 - Enhance UX on Forums page by changing “Topics of Interest” to “Select Discussion of Interest

- Allan Prieb

  - S24 – Fix the width spacing on the forums page between the 3 cards

- Rafael Rubio

  - S25 – Extend the bottom of the post card to be level with the other two cards.

- Jordan Rainey

  - S26 -  Change “Topics of Interest” on the News page to “Select Topics of Interest”