Sprint Review Meeting Minutes

Attendees: Castor Velasquez, Fabiana Fernandez, Jordan Rainey, Rafael Rubio, Allan Prieb

Start time: 6:00 PM

End time: 6:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- S22 – Ehance UX on Forums page by changing “Topics of Interest” to “Select Discussion of Interest” (5 points)

- S23 – Enhance UX on formus page by making the relationship between topics card and discussions card more visually apparent. (5 points)

- S24 – Fix the width spacing on the forums page between the 3 cards. (5 points)

- S25 – Extend the bottom of the post card to be level with the other two cards.(5 points)

- S26 - Change “Topics of Interest” on the News page to “Select Topics of Interest” (5 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

None