FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Backlog Grooming- Sprint 5

Date: 3-27-23

Start Time: 12:00 PM

End Time: 1:00PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

What has been completed? (List Tasks/User Stories)

Uploaded model h5 file to GitHub

Integrated new image validation model and make app give an error message when a invalid image is given

Sketched out a new nicer UI for the current upload and generate UI

What came up that needs to be fixed? (List Tasks/User Stories)

Reevaluate current Densenet121 model to check how accurate it really is

What should have the highest priority? (List Tasks/User Stories)

Reevaluate the Densenet121 model that classifieds COVID, Normal, Pneumonia, and Lung Capacity

Improve current UI of app and add new pages such as “about” and “how to use”

Issues that may disrupt progress?

N/a