FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 2

Date:   2/2/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Continued on prototyping a save image open file dialog to add to app |
| What is planned to be done until the next meeting? | - Start setting up a branch to test out and implement the desired functionality to add to app |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Finished commenting code, reviewed current model |
| What is planned to be done until the next meeting? | - Create new feature branch, determine if current model can support desired features |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Read through part of the code |
| What is planned to be done until the next meeting? | - Continue to read |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Not done much since then but reviewed over the code on the app and look at what the team did so far |
| What is planned to be done until the next meeting? | - Research more to see what I can do to help with based on what was discussed on the recordings. |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? | Went through the code |
| What is planned to be done until the next meeting? | - Get a better understanding of CNN |
| Hurdles? | N/A |