FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 3

Date:   2/15/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Started working on getting the right sized images for future CNN to train |
| What is planned to be done until the next meeting? | - Set up a Google Collab to do the ML model and training |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Began to recreate a new neural network only for image classification |
| What is planned to be done until the next meeting? | - Continue experimenting with new network to accurately distinguish images |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Worked on slides for PO Meeting, at the meeting Raihaunal suggested implementing separate model |
| What is planned to be done until the next meeting? | - Use resources such as Google Colab examples to understand what is involved in training a new model |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Work on slides and attended PO meeting |
| What is planned to be done until the next meeting? | - Research a little bit into the methods discussed for the preparation of the CNN2 model |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? | - Filled out slides and discussed with PO the best course of action for image classification |
| What is planned to be done until the next meeting? | - Work with team to implement new CNN |
| Hurdles? | N/A |