FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 3

Date:   2/20/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Collected final set of images and resized them accordingly using Python |
| What is planned to be done until the next meeting? | - Prepare slides for PO meeting |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Continued development of new CNN, switched model from densenet121 to a lighter densenet version for time reasons |
| What is planned to be done until the next meeting? | - Finalize new CNN and prepare results to demonstrate for PO |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Ran into some errors when working with sample ML code and researched for solutions and explanations |
| What is planned to be done until the next meeting? | - Work on slides for PO Meeting |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Tested code a little bit on Google colab. Mostly spent time studying for a midterm |
| What is planned to be done until the next meeting? | - Set up slides for PO meeting tomorrow and present work on image detection so far. |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? | - Tried out codes in chunks |
| What is planned to be done until the next meeting? | - Prepare for midterms |
| Hurdles? | N/A |