FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 3

Date:   2/21/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Used python to resize images to same size as x-ray images |
| What is planned to be done until the next meeting? | - Set up model in Google Collab |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Completed OC-CNN design, and trained model with 8000 x-ray images |
| What is planned to be done until the next meeting? | - Expand training to 16,000 images |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Fixed errors obtained in the learning exercise |
| What is planned to be done until the next meeting? | - Exam tomorrow, so I will focus on the exam for now |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Continued on testing out code from model on google colab. |
| What is planned to be done until the next meeting? | - Meeting with the PO and/or continue my research to help out in the backend |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? | - Prepared for exams |
| What is planned to be done until the next meeting? | - Meet with the PO |
| Hurdles? | N/A |