FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 4

Date:   3/8/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Trained a model for 9 epochs and got a 93% accuracy result |
| What is planned to be done until the next meeting? | - Retrain model for 15 epochs for better accuracy |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Implemented early stoppage to prevent overfitting model |
| What is planned to be done until the next meeting? | - Convert directory to greyscale to compare accuracy to rgb model |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - PO Meeting and review notes to further comprehend Linear Classification |
| What is planned to be done until the next meeting? | - Studying for Midterm that I have tomorrow |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Continued to review how the CNN model worked, mostly studied Midterm for today. |
| What is planned to be done until the next meeting? | - To work on or plan on setting up the second CNN model with team. |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? | - Read Notes by PO |
| What is planned to be done until the next meeting? | - Work on notes by PO |
| Hurdles? | N/A |