FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 5

Date:   3/28/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Worked on a sketch to visualize a “how to use app” page and prepared slides for PO |
| What is planned to be done until the next meeting? | - Work onto integrating and translate the sketch to the frontend UI |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Implemented multiple file uploads |
| What is planned to be done until the next meeting? | - Connect front end to multiple upload classes |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Prepared PO meeting slides |
| What is planned to be done until the next meeting? | - Learn about Stratified K Fold Cross Validation in order to assist with X-ray Validation model |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Worked on to see which type of design may best fit the frontend |
| What is planned to be done until the next meeting? | - Create frontend UI designs to show to team and add to PO slides. From there start coding the base UI in react. |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |