FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 5

Date:   3/29/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - PO meeting |
| What is planned to be done until the next meeting? | - Work on frontend UI to add “how to use” and “about” page |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Created slides for PI |
| What is planned to be done until the next meeting? | - Create directory to contain multiple image selection, which is passed to model |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - had to take son to ER to get stitches for an injury |
| What is planned to be done until the next meeting? | - carry on with last objective |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Worked on UI designs still. Should hurry up though. |
| What is planned to be done until the next meeting? | - Finish a draft to show to the team by tomorrow at latest and be ready to code for it. |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |