FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 5

Date:   3/31/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Learned more on HTML |
| What is planned to be done until the next meeting? | - Work on making the changes |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Improved front end output from model |
| What is planned to be done until the next meeting? | - Communicate with front end team |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - didn’t have enough time to work on project due to other work |
| What is planned to be done until the next meeting? | - work over weekend to make progress |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Continued on the design draft to show to team and see what design can be coded in more or less easily |
| What is planned to be done until the next meeting? | - Work on finalzing draft design and get a good amount of code done during the weekend |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |