FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 6

Date:   4/11/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Worked on PO meeting slides and improving the sidebar and pages |
| What is planned to be done until the next meeting? | - Work on fishing rendering bug when clicking on tutorial and about page |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Review PO meeting |
| What is planned to be done until the next meeting? | - Continue working on front end connection |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Worked on PO meeting slides |
| What is planned to be done until the next meeting? | - Finalize csv containing data for training and validation of dataset |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |