FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 6

Date:   4/13/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Worked on About page |
| What is planned to be done until the next meeting? | - Finish the About page |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Finalize current features |
| What is planned to be done until the next meeting? | Merge features with current main |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Finalized organization of training data: 12,120 X-ray images and 24,901 Non-X-ray images for a total of 37, 021 images in dataset for training and validation - Structured CSV file to contain labels for each of the images - Performed First fit of the model |
| What is planned to be done until the next meeting? | - Obtain performance evaluation - See the differences in the performance of Model A trained with regular cross validation (train and test) split and Model B trained with StratifiedKFold cross validation split |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Make the design appear more appropriate for medical scenarios and completely finished it |
| What is planned to be done until the next meeting? | - Present the work and add any last minute UI improvement to accompany the application |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |