FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Daily Scrums - Sprint 6

Date:   4/6/2023

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Worked on knowing how to add side bars so user can navigate to different pages |
| What is planned to be done until the next meeting? | - Finish on having a working multi page app |
| Hurdles? | N/A |

|  | Robert Calistri |
| --- | --- |
| What was done yesterday? | - Communicated with team concerning final sprint development goals |
| What is planned to be done until the next meeting? | - Rewrite lost code |
| Hurdles? | N/A |

|  | Jose Illidge |
| --- | --- |
| What was done yesterday? | - Worked on understanding the implementation of Stratified k Fold and its purpose being to train/test split the data |
| What is planned to be done until the next meeting? | - Further understanding of Xray Validation model |
| Hurdles? | N/A |

|  | Alexis Loriga |
| --- | --- |
| What was done yesterday? | - Reconfigured the design for the borders of the background |
| What is planned to be done until the next meeting? | - Continue working on cleaning out the frontpage design for a final changes |
| Hurdles? | N/A |

|  | Shadman Noor |
| --- | --- |
| What was done yesterday? |  |
| What is planned to be done until the next meeting? |  |
| Hurdles? | N/A |