Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Computer Aided Diagnosis of Chest X-Ray Images

Team Members: Manuel Briseno, Robert Calistri, Jose Illidge

Product Owner(s): Dr. Ananda Mondal

Mentor(s): Masrur Sobhan, Raihanul Bari Tanvir

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the necessary information to gain a good

understanding of the Computer Aided Diagnosis of Chest X-Ray Images application. The purpose of the system is to aid medical

Professionals in making rapid diagnosis of chest x-ray images, the system runs on the web frameworks React and Flask and uses the open source machine learning platform Tensorflow to classify the x-ray images. Throughout the semester, our team has developed additional functionalities such as a way to validate if the image is an x-ray or not, and more pages to the web application such as a tutorial page and much more.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..6

Pending User Stories  …………………………………………………………………...………………………………..….. 7

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 8

Sprints Plan  ……………………………………………………………..………………………………………………………. 9

Sprint 1  …………………………………………………………………………………………………………………………... 9

Sprint 2  …………………………………………………………………………………………………………………………... 9

Sprint 3  …………………………………………………………………………………………………………………………... 10

Sprint 4  …………………………………………………………………………………………………………………………... 10

Sprint 5  …………………………………………………………………………………………………………………………... 11

Sprint 6  …………………………………………………………………………………………………………………………... 11

Sprint 7  …………………………………………………………………………………………………………………………... 12

System Design

Architectural Patterns  …………………………………………………………………………………………………..  13

System and Subsystem Decomposition  …………………………………………………………………………….…	13

Deployment Diagram  …………………………………………………………………………………………………….…...	17

Design Patterns  ………………………………………………………………………………………………………….…....	17

System Validation  …………………………………………………………………………………………………………………….	18

Glossary  ………………………………………………………………………………………………………………………………….	19

Appendix  ………………………………………………………………………………………………………………………………….	19

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	19

Static UML Diagrams  ……………………………………………………………………………………………………….	19

Dynamic UML Diagrams  …………………………………………………………………………………………………..	19

Appendix B - User Interface Design  …………………………………………………………………………….…...	19

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	21

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	26

References ……………………………………………………………………………………………………………………...………...	28

# Introduction

Serious public health events are occurring at any given time. In addition, we experience unique public health events randomly such as COVID-19. Consequently, producing more stress globally to the medical systems that are already under high tension. Computer Aided Diagnosis can supplement medical professionals with the high volume of data such as Chest X-Rays with the capacity of providing robustness and efficiency in the process of diagnosis.

## Current System

The current system uses the open source machine learning platform, Tensorflow, to classify x-rays images in four categories (COVID-19, Normal, Viral Pneumonia, and Lung Opacity), and generates a heatmap of the x-ray image using pyplot. The application uses a convolutional neural network model from Tensorflow and Keras to classify the images which is the DensNet121 model. The current system runs on web frameworks using Flask to run the backend which is where the classifying is done, and React to run the frontend and UI.

## Purpose of New System

In this new system, our Capstone II development team focused largely on developing and training a second convolutional neural network to help identify and validate if the given image by the user is an x-ray or not an x-ray. Some other things the team also focused on was to add more to the frontend such as a way to show the user how to use the app by adding a tutorial page.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Computer Aided Diagnosis of Chest X-Ray Images project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- User Story #1

  - As a physician, I want to be able to get a quick diagnosis from uploading an x-ray image.

- User Story #2

  - As a physician, I want to get a heatmap of the x-ray I give the app.

- User Story #3

  - As a developer, I want to make sure the user is uploading a valid image of an x-ray.

- User Story #4

  - As a developer, I want to display to the user if they uploaded an invalid image.

- User Story #5

  - As a new user, I want to be able to navigate through pages of the web application.

- User Story #6

  - As a physician, I want to learn how to use the application.

- User Story #7

  - As a new user, I want to know who developed the app and how it’s being powered.

## Pending User Stories

- User Story #8

  - As a developer, I want the user to find the UI more appealing and attractive.

- User Story #9

  - As a physician, I want to properly save my heatmap by giving it a proper name and save it in my desired directory.

- User Story #10

  - As a physician, I'd like to upload multiple images at once and get their diagnosis and heatmap.

- User Story #11

  - As a physician, I’d like to know the progress of the uploaded image being generated.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware

- Any kind of laptop or PC that can run the following software mentioned below

Software

- Visual Studio Code (Recommended)

- GitHub & Git

- Google Colab

- Python 3.8+

- React

- Node js 14.17.0

- yarn

## Sprints Plan

### Sprint 1

Date: 1/19/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Goals:

- Meet with the product owner.

- Set up the development environment to start working on the project.

- Set up documents for planning, sprint planning, and daily docs for the first sprint.

- Help others in fixing any errors when trying to run the application on our own local environment.

User Stories:

- As a physician, I want to be able to get a quick diagnosis from uploading an x-ray image.

- As a physician, I want to get a heatmap of the x-ray I give the app.

### Sprint 2

Date: 1/30/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Goals:

- Planned out what will be added to the application, such as new functionalities.

- Team meeting to give basic insight on how machine learning works, the theory, and how it’s being used in this application.

- Come up with a way to develop the app to detect invalid images.

User Stories:

- As a physician I want to make sure I don’t send an invalid image

- As physician I want to know how to use the product with the help of the UI

### Sprint 3

Date: 2/13/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Goals:

- Develop a new convolutional neural network model to detect invalid images.

- Collect the necessary images for the dataset to train the model on.

- Start up a Google Colab notebook to import the dataset and for development of the neural network.

User Stories:

- As a physician I want to make sure I enter the correct image

- As a physician I want to have a simple UI to navigate and easy to read

- As a physician I want to know how to use the application

### Sprint 4

Date: 3/6/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Goals:

- Develop and train the neural network on the dataset containing images of x-rays and non-xrays.

- Plan out some improvements that could be done to the UI.

User Stories:

- As a physician I want to make sure I enter the correct image

- As a physician I want to have a simple UI to navigate and easy to read

- As a physician I want to know how to use the application

### Sprint 5

Date: 3/20/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Goals:

- Re-train the model in the form of using stratified k-fold using 5 folds.

- Use a test dataset to evaluate the model performance from one of the best of the 5 folds.

User Stories:

- As a physician I want to make sure I enter the correct image

- As a physician I want to have a simple UI to navigate and easy to read

- As a physician I want to know how to use the application

- As a new user I want to know the purpose of the app

- As a physician I may want learn more about the app than just its functions

### Sprint 6

Date: 4/3/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge

Goals:

- Save the best of the trained and evaluated model’s from the 5 folds into an h5 file and integrate it into the backend.

- Add tutorial page to instruct users how to use the app and an about page

- Add a sidebar to be able to navigate to the tutorial page, about page or back to home page.

User Stories:

- As a physician I want to make sure I enter the correct image

- As a new user I want to have a simple UI to navigate and easy to read

- As a physician or new user I want to know how to use the application

- As a new user I want to know the purpose of the app

- As a physician I may want get the correct label output of the x-ray

### Sprint 7

Date: 4/17/2023

Start time: 12:00pm

End time: 1:00pm

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge

Goals:

- Integrate any remaining features that were worked on in last sprint, towards GitHub repo

- Fix any bugs

- Work on presentation posters

- Work on documentation, videos and slides for the final deliverable

User Stories:

- As a physician I want to make sure I know what the product does

- As a new user I want to have a simple sidebar to navigate the app

- As a physician or new user I want to know how to use the application

- As a new user I want to know the purpose of the app

- As a physician I may want get the correct label output of the x-ray

# System Design

The current system design consists of two neural networks, a back-end flask server, and a front-end react server. In the current design, a user can upload an image through the front-end react server, where it is then passed to the back-end. In the back-end, the image is first validated in a neural network, to ensure the image is an x-ray image. After validation, the image is passed to a second neural network that then outputs a diagnosis based on the x-ray image. The final image is uploaded to the web application alongside a heatmap, for the user to analyze.

## Architectural Patterns

This project follows a client-server architectural pattern, where the user uploads an image over the client, which is then passed to the server where it is analyzed, before being sent back to the client as a diagnostic result.

## System and Subsystem Decomposition

The overall system consists of 2 convoluted neural networks, the back-end server, and the front-end server. Breaking down into subsystems, the bulk of the program is performed using the neural networks. The first neural network is involved in image validation. The model was trained on a large dataset of both x-ray and non x-ray images. When a user uploads an image, it is passed through the first neural network model to ensure that it is in-fact an x-ray image. If an image passes the validation check, it is then passed to the second neural network. The second neural network is responsible for analyzing the image, and predicting what disease the x-ray consists of. These neural network systems work on the back-end server, and are used to post resulting predictions to the front-end web application.

The neural networks in more depth

The first neural network that was provided at the beginning is saved in an h5 file format labeled Chnet.h5 in the DS Capstone Backend directory and this contains the trained Densenet121 model used to classify the x-rays in the 4 categories. This model can be seen loaded in the backend with the tf.keras.models.load_model() method. You can also find the original Google Colab notebook in which it was trained in the root folder as a .py file labeled densenet121cvid.py. For more information on this model read the paper “COMPUTER AIDED DIAGNOSIS OF CHEST

X-RAY IMAGES” by Sai Shanthan Raj Borelly that can be provided by Dr. Ananda Mondal.

The new model developed during the spring semester which is used to validate if the image is an x-ray or not, is also saved in an h5 file labeled Xray_validation4.h5 in the same directory as Chnet.h5. The original Google Colab notebook file in which the model was trained is also found in the root directory of the project labeled cnn_xray_validation.py. In the notebook file, the model itself can be found in the get_model() method. The key difference with the new model compared to the densenet one is it uses the sigmoid activation function rather than softmax for the output layer. This is because since we are dealing with binary classification, sigmoid is used and class mode is set to binary in the image data generator.

σ(x)=11-e-x

Sigmoid function

The model was trained on 14062 images with an equal amount of x-ray and non-x-ray images. To battle the issue of not having to worry about pictures of different color varieties and filters (such as rgb, black and white, etc.) all the images are set to grayscale on 1 color channel rather than 3. During the training process, we used a stratified K-fold which unlike regular K-fold is used to maintain the same class ratio. In order to incorporate stratified K-fold, a folder with all the images and a csv file with the name of the image files and labels is needed. The csv file has two columns one with the name of the image file and another with the label (1 for x-ray, 0 for non-x-ray). This was done on 5 folds, 10 epochs for each fold and below are graphs of the following results of training accuracy, validation accuracy, training loss, and validation loss. (More info on stratified k-fold can be found in references).

## Deployment Diagram

## Design Patterns

The main design pattern was the reusability of the neural network. In order to develop the validation network, it was critical to ensure that the model was capable of interacting with images of specific dimensions (1, 224, 224, 3), so that the image could easily be passed to the following network. Both CNN’s were developed with connectivity in mind, such that they were both able to operate in unison with a single image upload.

# System Validation

The system is validated entirely through the use of pytest, a python package used for system testing. Several unit tests were set up throughout the program using pytest, to ensure that stages of the program are working correctly. Using pytest in both the front-end and the back-end allows us as developers to ensure that the image is being correctly interpreted and stored from the front-end, and that appropriate image processing is occurring in the backend. There is future room to add more system validation through pytest, but for the current project goals, the use of only a few validation tests was appropriate.

# Glossary

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1 Review

Date: 1/29/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

During this sprint, we did not complete any User stories, as it was not a production sprint. Instead, we reviewed the current standing of the project, and read the background research paper in order to develop an understanding of the project and what the goals are.

Backlogged Stories:

- As a user, I want the product to tell me when I upload an image that is not suitable for the analysis. For example, if I upload a picture of a cat instead of an x-ray, the analysis should not run.

Sprint 2 Review

Date: 2/12/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Accepted User Stories:

- As a physician I want to make sure I don’t send an invalid image

- As physician I want to know how to use the product with the help of the UI

Backlogged Stories:

- As a user I want to properly save the heat map on my computer

Sprint 3 Review

Date: 2/26/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Accepted User Stories:

- As a physician I want to make sure I don’t send an invalid image

- As physician I want to know how to use the product with the help of the UI

Backlogged Stories:

- As a user I want to properly save the heat map on my computer

Sprint 4 Review

Date: 3/19/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga, Shadman Noor

Accepted User Stories:

- As a physician I want to make sure I don’t send an invalid image

- As physician I want to know how to use the product with the help of instructions in the app

- As a new user to the app, I want to know what the app does

Backlogged Stories:

- As a user I want to now the progress and how long the app takes to process my image

- As a user I want to properly save the heat map on my computer

Sprint 5 Review

Date: 4/2/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge, Alexis Loriga

Accepted User Stories:

- As a physician I want to make sure I don’t send an invalid image

- As a physician I want to know how to use the product with the help of instructions in the app

- As a physician I would like to speed up my work and upload multiple images at once

- As a new user to the app, I want to know what the app does

- As a physician I want to get accurate results of the labeled x-ray

Backlogged Stories:

- As a user I’d like to know the progress of my image being labeled

Sprint 6 Review

Date: 4/16/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge

Accepted User Stories:

- As a User I want to have an easy to use sidebar to navigate quickly

- As a User I want to be notified if I upload a failed image

Backlogged Stories:

- As a user I want to be able to upload multiple files

Sprint 7 Review

Date: 4/30/2023

Start time: 9:00am

End time: 10:00am

Attendees: Manuel Briseno, Robert Calistri,

Jose Illidge

Accepted User Stories:

- As a User I want to have an easy to use sidebar to navigate quickly

- As a User I want to be notified if I upload a failed image

Backlogged Stories:

- As a user I want to be able to upload multiple files

- As a developer I want to test my app with unit testing

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

## User Manual

Once you've cloned the repo and installed all the necessary software and dependencies, you can run the application locally by opening two terminals one at the frontend directory and the other at the backend directory. In the front end type yarn start and press enter and for the backend type flask run and press enter. The two terminals should run each end and it should open the web browser with the application.

If you have yet to clone the repo, make sure to ask for access for the repo found here: mldag/Computer-Aided-Diagnosis-Tool (github.com)

If you have yet to install the software needed for this, below are the steps to download the necessary software tools to start working and running the app.

## Installation

Setting up Flask (Backend)

- Install Python 3.8 (Any version of 3.8)

- To install all the dependencies,  pip install -r requirements.txt

- In the terminal, go to the directory where app.py is, and run flask run to have the backend server running.

- The backend server will be running in the port localhost:5000.

Setting up the React based frontend.(Frontend)

- First please make sure you have nodeJS and yarn installed. Then in the terminal, go to the directory where yarn.lock and package.json are located.

- Enter the command yarn which will install all the required dependencies.

- Now enter yarn start

- The frontend server will be running in the port localhost:3000.

Installing Pytest (Tests)

- To install pytest go to terminal and enter "pip install pytest"

Data

The dataset is uploaded here: https://drive.google.com/file/d/1bum9Sehb3AzUMHLhBMuowPKyr_PCrB3a/view

## Shortcomings/Wishlist

- Add unit testing to help test the application and with unit testing it can be used to help future developers to validate if changes made are working before uploading or merging branches in GitHub.

- Add a way for the user to be able to upload and generate multiple files at once.

- Give the user a more proper way of saving the heatmap with the given diagnosis.

- Improve the user interface and make it more appealing

# References

Visuña, L., Yang, D., Garcia-Blas, J. et al. Computer-aided diagnostic for classifying chest X-ray images using deep ensemble learning. BMC Med Imaging 22, 178 (2022). https://doi.org/10.1186/s12880-022-00904-4

Raj, S. B., Computer Aided Diagnosis of Chest X-ray Images. Florida International University, Capstone II. (2022)

Manna, Siladittya. “K-Fold Cross Validation for Deep Learning Using Keras.” Medium. The Owl, June 26, 2020. https://medium.com/the-owl/k-fold-cross-validation-in-keras-3ec4a3a00538.