FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Sprint Review/Retrospective - Sprint 1

Date:   1/29/2023

Start Time: 9:00 AM

End Time: 10:00 AM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

Completed/Approved User Stories: During this sprint, we did not complete any User stories, as it was not a production sprint. Instead, we reviewed the current standing of the project, and read the background research paper in order to develop an understanding of the project and what the goals are.

User Stories moved to Backlog: For the next sprint, we have currently moved one user story into the sprint backlog.

- As a user, I want the product to tell me when I upload an image that is not suitable for the analysis. For example, if I upload a picture of a cat instead of an x-ray, the analysis should not run.

What the team should start doing in future sprints: In future sprints, there are several things we should begin doing. Firstly, we need to compile our daily scrum minutes into a powerpoint as requested by the product owner. Second, we need to create a group github that everyone has access to, so that we can easily combine our code. Finally, we need to discuss in more depth potential user stories.

What the team should stop doing in future sprints: So far, there is nothing the team should stop doing in future sprints. We have successfully completed all tasks thus far without difficulty, and are working well together as a team.

What the team should continue to do for future sprints: The team should continue to communicate often and openly so all team members understand what is going on and what everyone is doing. We should also continue to communicate with the PO and PhD students about next steps in the project.