FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Sprint Review/Retrospective Meeting - Sprint 4

Date:   3/19/2022

Start Time: 11:00 AM

End Time: 11:30 AM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge, Alexis Loriga, Shadman Noor

Completed/Approved User Stories:

- As a physician I want to make sure I don’t send an invalid image

- As physician I want to know how to use the product with the help of instructions in the app

- As a new user to the app, I want to know what the app does

User Stories moved to Backlog:

- As a user I want to now the progress and how long the app takes to process my image

- As a user I want to properly save the heat map on my computer

What the team should start doing in future sprints:

- Integrate finalized model into app

- Start turning the focus on UI improvements

What the team should stop doing in future sprints:

- Focus on one thing for too long

What the team should continue to do for future sprints:

- Meetings more often