FIU Computer Aided Diagnosis of Chest X-Ray Images

Project Team

Sprint Review/Retrospective Meeting - Sprint 7

Date:   4/30/2023

Start Time: 11:00 AM

End Time: 11:30 AM

Attendees: Manuel Briseno, Robert Calistri, Jose Illidge

Completed/Approved User Stories:

- As a User I want to have an easy to use sidebar to navigate quickly

- As a User I want to be notified if I upload a failed image

User Stories moved to Backlog:

- As a user I want to be able to upload multiple files

- As a developer I want to test my app with unit testing

What the team should start doing in future sprints:

- Finalizing things for final deliverable

What the team should stop doing in future sprints:

- Failing to communicate on updates

What the team should continue to do for future sprints:

- Add more to wishlist