Sprint 4 - Backlog Grooming Meeting Minutes:

Project: Deep Learning Framework with Rust

Attendees: Lazaro Hurtado, Roberto Martinez, Julio Rego, Ngang Bah

Start time: 7:00PM

End time: 7:30PM

After discussion, the velocity of the team for the following sprint was estimated to be 8.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- Rework Layer trait to support batched inputs

- Learning rate scheduler moduIe

- Implement Batch Normalization

- Dropout feature

- Autoencoder architecture example

The team members indicated their willingness to work on the following user stories.

- Lazaro Hurtado

  - User Story: Implement Batch Normalization and rework Layer trait to support batched input

- Roberto Martinez

  - User Story: Dropout feature

- Julio Rego

  - User Story: Learning rate scheduler module

- Ngang Bah

  - User Story: Autoencoder architecture example