# Sprint #4 Planning

Attendees: Lazaro Hurtado, Roberto Martinez, Ngang Bah, Julio Rego

Start Time: 8:00

End Time: 8:45

Date: 3/6/2023

User stories:

- Mini batches and Batch Normalization

  - Assigned to: Lazaro Hurtado

  - Estimate: 14 weeks

  - Acceptance Criteria: PRs making progress

- Learning Rate Scheduler

  - Assigned to: Julio Rego

  - Estimate: 14 days

  - Acceptance Criteria: Massive progress or near completion

  - Backup work:

- Autoencoders

  - Assigned to: Ngang Bah

  - Estimate: 14 days

  - Acceptance Criteria: Near completion or PR

- Dropout

  - Assigned to: Roberto Martinez

  - Estimate: 14 days

  - Acceptance Criteria: PR

After discussion, the velocity of the team was estimated to be 12.