# Sprint #5 Planning

Attendees: Lazaro Hurtado, Roberto Martinez, Ngang Bah, Julio Rego

Start Time: 8:00

End Time: 8:45

Date: 3/6/2023

User stories:

- Mini batches for CNN and MNIST CNN Architecture

  - Assigned to: Lazaro Hurtado

  - Estimate: 14 weeks

  - Acceptance Criteria: PR for CNN Mini batches and strong progress on CNN architecture

- Finishing Learning Rate Scheduler and Adam Optimizer

  - Assigned to: Julio Rego

  - Estimate: 14 days

  - Acceptance Criteria: PR for both tasks

- Bug Hunting for Exploding Gradient and Finishing Autoencoders

  - Assigned to: Ngang Bah

  - Estimate: 14 days

  - Acceptance Criteria: Near completion or PR

- Finishing Dropout and Softplus Activation Function

  - Assigned to: Roberto Martinez

  - Estimate: 14 days

  - Acceptance Criteria: PR

After discussion, the velocity of the team was estimated to be 12.