Daily Scrum Meeting Minutes:

Attendees: Daniel Condly, Kevin Velazco, Erick Gabriel Rivera, Jem Alvarez, Kenny Afonin, Jonathan Rivero

Date: 01/17/2023

Start time: 6:00 PM

End time:  6:30 PM

Daniel Condly:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Panned meeting with Product owner to discuss development plan for the first sprint

● What is planned to be done until the next scrum meeting?

- Look at the codebase, assign features and branches, familiarize game plan with project

● What are the hurdles?

- Meetings with product owner

Kevin Velazco:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Study swift programming

● What is planned to be done until the next scrum meeting?

- Configure and get ready XCdoe

● What are the hurdles?

- Orchestrating meetings

Erick Gabriel Rivera:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Update any required software such as xcode and plan out meeting times with PO and team.

● What is planned to be done until the next scrum meeting?

- Planning on meeting with the PO and accessing the previous work done Fall 2022.

● What are the hurdles?

- Planning with everyone's schedule.

Jem Alvarez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Familiarize with swift programming

● What is planned to be done until the next scrum meeting?

- Configure IDE, Online repos, and XCode

● What are the hurdles?

- Gathering the team for meetings

Kenny Afonin:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Get schedules of teammates, inform them of mine, set up communication equipment on my desktop

● What is planned to be done until the next scrum meeting?

- Wait for a meeting with the product owner.

● What are the hurdles?

- My schedule might not combine with future meetings with the P.O.

Jonathan Rivero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Communicate with other team members

● What is planned to be done until the next scrum meeting?

- Determine team roles and team goals

● What are the hurdles?

- N/A