Daily Scrum Meeting Minutes:

Attendees: Daniel Condly, Kevin Velazco, Erick Gabriel Rivera, Jem Alvarez, Kenny Afonin, Jonathan Rivero

Date: 01/24/2023

Start time: 6:00 PM

End time:  6:30 PM

Daniel Condly:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Created a Github Organization to base our application

● What is planned to be done until the next scrum meeting?

- Create a sample apple watch application

● What are the hurdles?

- Getting a hold of the codebase from previous members

Kevin Velazco:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Study swift

● What is planned to be done until the next scrum meeting?

- Continue studying swift

● What are the hurdles?

- School work

Erick Gabriel Rivera:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with the Product Owner and continued reviewing Swift.

● What is planned to be done until the next scrum meeting?

- Continue attempting to contact the previous team lead and review Swift.

● What are the hurdles?

- Getting in contact with the previous team lead.

Jem Alvarez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Continue studying Swift and setting up environment

● What is planned to be done until the next scrum meeting?

- Communicate with team members on what to work on

● What are the hurdles?

- N/A

Kenny Afonin:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attempt contact with previous semester’s team leader

● What is planned to be done until the next scrum meeting?

- Review swift

● What are the hurdles?

- Other homework

Jonathan Rivero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Swift study

● What is planned to be done until the next scrum meeting?

- Organize github access

● What are the hurdles?

- N/A