Daily Scrum Meeting Minutes:

Attendees: Daniel Condly, Kevin Velazco, Erick Gabriel Rivera, Jem Alvarez, Kenny Afonin, Jonathan Rivero

Date: 02/01/2023

Start time: 6:00 PM

End time:  6:30 PM

Daniel Condly:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Development of settings page on mobile app

● What is planned to be done until the next scrum meeting?

- Continue developing the settings page

● What are the hurdles?

- None

Kevin Velazco:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Went over previous documentation and videos

● What is planned to be done until the next scrum meeting?

- Continue user story

● What are the hurdles?

- None

Erick Gabriel Rivera:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Tried running the codebase that contains the login.

● What is planned to be done until the next scrum meeting?

- View what needs to be done to the login page and configure the fire base.

● What are the hurdles?

- N/A

Jem Alvarez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Starting my user story, investing the watch app UI from last semester

● What is planned to be done until the next scrum meeting?

- Continue investigating the UI and note on what could be improved

● What are the hurdles?

- N/A

Kenny Afonin:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Troubleshoot my laptop issues

● What is planned to be done until the next scrum meeting?

- Look for a reliable Mac VM to rent

● What are the hurdles?

- Money

Jonathan Rivero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Continue my graph data user story

● What is planned to be done until the next scrum meeting?

- Continue it once again

● What are the hurdles?

- N/A