Daily Scrum Meeting Minutes:

Attendees: Daniel Condly, Kevin Velazco, Erick Gabriel Rivera, Jem Alvarez, Kenny Afonin, Jonathan Rivero

Date: 02/02/2023

Start time: 6:00 PM

End time:  6:30 PM

Daniel Condly:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Programming settings page on mobile app

● What is planned to be done until the next scrum meeting?

- Continue mobile development

● What are the hurdles?

- None

Kevin Velazco:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Did some swift programming

● What is planned to be done until the next scrum meeting?

- Continue story

● What are the hurdles?

- School work

Erick Gabriel Rivera:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on setting up the login page.

● What is planned to be done until the next scrum meeting?

- Deciding on whether to start fresh on the login page due to persistent errors due to missing files.

● What are the hurdles?

- Missing files not allowing for the login page to fully build.

Jem Alvarez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Starting my user story, investing the watch app UI from last semester

● What is planned to be done until the next scrum meeting?

- Continue investigating the UI and note on what could be improved

● What are the hurdles?

- N/A

Kenny Afonin:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Look up reliable VM’s

● What is planned to be done until the next scrum meeting?

- Narrow down list and purchase access

● What are the hurdles?

- Other courses

Jonathan Rivero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Determining where data is being determined from graph

● What is planned to be done until the next scrum meeting?

- Researching data input on graphs in Swift

● What are the hurdles?

- N/A