Daily Scrum Meeting Minutes:

Attendees: Daniel Condly, Kevin Velazco, Erick Gabriel Rivera, Jem Alvarez, Jonathan Rivero

Date: 02/08/2023

Start time: 6:00 PM

End time:  6:30 PM

Daniel Condly:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Development of settings page

● What is planned to be done until the next scrum meeting?

- Continue working on the settings page

● What are the hurdles?

- None

Kevin Velazco:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Research project features

● What is planned to be done until the next scrum meeting?

- Continue doing so

● What are the hurdles?

- None

Erick Gabriel Rivera:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Created the Firebase along with the Login Menu.

● What is planned to be done until the next scrum meeting?

- Fix any bugs with saving the login and will add some new lines to retrieve more user info that will be stored in the Firebase.

● What are the hurdles?

- N/A

Jem Alvarez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Starting my user story, investing the watch app UI from last semester

● What is planned to be done until the next scrum meeting?

- Continue investigating the UI and note on what could be improved

● What are the hurdles?

- N/A

Jonathan Rivero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Continued Solution research for graph data

● What is planned to be done until the next scrum meeting?

- Continue to do so

● What are the hurdles?

- N/A