Sprint #5

Backlog Grooming

Project: Development of an Apple Watch App Showcasing Weight

Attendees:

Product Owners:

- Jessica Ramella-Roman

Developers:

- Capstone 2

  - Daniel Condly (DC)

  - Kevin Velazco (KV)

  - Erick Gabriel Rivera (ER)

  - Jem Alvarez (JA)

  - Jonathan Rivero (JR)

Date: 03/26/2023

Start time: 6:00 PM

End time: 6:30 PM

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints.

Sprint User Stories:

- User Story 1 –  Login authentication and database configuration - 7

  - Description: Users need a way to log into the app and store their data on a database. Firebase will be used to handle this.

  - Assigned to: All members

- User Story 2 – Hard coded scale data - 5

  - Description: Implement a statistics page using data from the graph.

  - Assigned to: Jonathan

- User Story 3 – Settings Page - 5

  - Description: A user needs a way to configure the bluetooth functionally and any connections made to the weight scale.

  - Assigned to: Daniel

- User Story 4 - UI/UX - 5

  - Description: The overall look and feel of the application can be improved to give the user a better experience.

  - Assigned to: Kevin and Jem

- User Story 5 – Finish the Login Page - 5

  - Description: Add some more fields such as DOB into the register screen and modify the weight variable from a String into an Int.

  - Assigned to: Erick

- User Story 6 – Design a BMI calculator to showcase to PO - 6

  - Description: Design a BMI Calculator so that the PO can consider whether they want to include it in the app.

  - Assigned to: Erick

- User Story 7 – Live demo with bluetooth - 5

  - Description: Set up a meeting between the PO and current grad student working with the project. We will see how the bluetooth weight scale accessory works with the watch.

  - Assigned to: ALL