Sprint #1

Planning Meeting

Project: Development of an Apple Watch App Showcasing Weight

Attendees:

Product Owners:

- Jessica Ramella-Roman

Developers:

- Capstone 2

  - Daniel Condly (DC)

  - Kevin Velazco (KV)

  - Erick Gabriel Rivera (ER)

  - Jem Alvarez (JA)

  - Kenny Afonin (KA)

  - Jonathan Rivero (JR)

Date: 1/19/23

Start time: 6:00 PM

End time: 6:30 PM

After discussion, the velocity of the team was estimated to be 25

Sprint User Stories:

- User Story 1 – Install any necessary/required programs - 5

  - Description: Installed/Updated any required programs such as XCode or any other programs to be revealed with PO Meeting.

  - Assigned to: ALL

- User Story 2 – Create Github repository - 5

  - Description: Create a repository and assign feature/branches to members

  - Assigned to: ALL

- User Story 3 – Create a sample Apple watch app - 5

  - Description: To become familiar with Xcode and Swift or SwiftUI, we will all create a sample functioning watch application. Learning resources will be documented.

  - Assigned to: ALL

- User Story 4 - Read any documentation provided by the previous semester - 5

  - Description: Once all the documentation is provided, we shall read through all the documentation.

  - Assigned to: ALL

- User Story 5 – Meet with Product Owner - 5

  - Description: A meeting is set for 1/23 at 1pm with the product owner.

  - Assigned to: ALL