Sprint #2

Retrospective Meeting

Project: Development of an Apple Watch App Showcasing Weight

Attendees:

Product Owners:

- Jessica Ramella-Roman

Developers:

- Capstone 2

  - Daniel Condly (DC)

  - Kevin Velazco (KV)

  - Erick Gabriel Rivera (ER)

  - Jem Alvarez (JA)

  - Jonathan Rivero (JR)

Date 02/12/23

Start time: 6:00 PM

End time: 6:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Everything was estimated properly. The only delay has been looking through the previous semester's code and trying to understand what libraries were used.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, points assessed throughout this sprint are accurate.

- Did each team member work as scheduled?

  - Yes

What went right?

- We successfully created a repository with updated code. In addition, new features were implemented into this project, such as updates to the settings page and additions to the UI.

How to address the issues in the next sprint?

- How to improve the process?

  - We feel updating the repository with the latest changes in the project is the best way to give all team members the latest version of code.

- How to improve the product?

  - To give the user a more seamless experience with the bluetooth functionality