Sprint Planning Meeting Minutes:

Attendees Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen.

Start time: 7:45 P.M.

End time:  8:30 P.M.

After discussion, the velocity of the team was estimated to be 11

We as a team chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Unity Onboarding With Christian ( 2)

User Story 2:

Setup a White Box with collision detection that  you can load into in VR (6)

User Story 3:

The user is able to freely move around the whitebox in VR (6)

User Story 4:

Establish firmly how we are going to handle version control. Priority Critical (2)

User Story 5:

Determine what kind of VR xml will be used to manage the room dimensions and loading objects into the scene. (4)

User Story 6:

Get Simple objects loading into the scene from the xml. (8)

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 1

  - User Story 4

- Michael Charran, Gustavo Hurtado

  - User story 2

  - User story 3

- Andrew Andersen, Tomas Montoya, Bronwyn Brett

  - User Story 5

  - User Story 6