Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 2/8/23

Start time: 2:00pm

End time:  2:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Worked on dynamic instantiation of objects on runtime. Ran into a few issues that im not quite sure how to solve yet.

- What is planned to be done until the next scrum meeting?

Debug issues regarding dynamic instantiation. Possibly consider a new approach asking team for feedback regarding this issue.

- What are the hurdles?

Issues with the dynamic instantiation of objects.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Worked on continuous movement of player.

- What is planned to be done until the next scrum meeting?

Continue working on movement.

- What are the hurdles?

Time issues.

Student 3: Bronwyn Brett

- What was done since the last scrum meeting?

Learned more XML and JSON

- What is planned to be done until the next scrum meeting?

Look into how JSON works with Unity

- What are the hurdles?

Finding our specific direction with implementing JSON with Unity

Student 4: Tomas Montoya

- What was done since the last scrum meeting?

Research more about XML and how it can be used in Unity

- What is planned to be done until the next scrum meeting?

Learn more about unity and XML

- What are the hurdles?

Time management

Student 5: Andrew Andersen

- What was done since the last scrum meeting?

Continued looking into xml and Alternatives

- What is planned to be done until the next scrum meeting?

Work on xml related research as well as into alternatives.

- What are the hurdles?

nothing really.