Sprint Review Meeting Minutes

Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Start time: 3:30 PM

End time: 4:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

·User Story 1:

▪          Unity Onboarding with Christian (2)

●        User Story 2:

▪          Setup a White Box with collision detection that  you can load into in VR (6) (Needs to be refined user is able to clip thru the walls a bit)

●        User Story 3:

▪          The user is able to freely move around the whitebox in VR (6)

●        User Story 4:

▪          Establish firmly how we are going to handle version control (Requires use of GitHub Desktop)

User Story 5:

Determine what kind of VR xml will be used to manage the room dimensions and loading objects into the scene. (4)

User Story 6:

Get Simple objects loading into the scene from JSON. (8)

User Stories not completed and re added to the backlog for next sprint: