Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 2/14/23

Start time: 1:00 pm

End time:  1:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Began work on the scene manager and loading UI to transition the user to different digital twins.

- What is planned to be done until the next scrum meeting?

Debug issues with the scene manager and the UI not working. Continue filling out the digital twin for the Computer Lab and make some interactables.

- What are the hurdles?

None at the moment.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Started worked on interactable objects and also design level for a lab.

- What is planned to be done until the next scrum meeting?

Continue working on design level and go to the ICave to test.

- What are the hurdles?

N/A.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Work on chemistry lab level, and research JSON

- What is planned to be done until the next scrum meeting?

Research JSON

- What are the hurdles?

Time management

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

Solidifying design plan for JSON implementation

- What is planned to be done until the next scrum meeting?

Coordinate with team members to work on implementation of JSON scene descp.

- What are the hurdles?

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Drew a rough blueprint of the bio lab level

- What is planned to be done until the next scrum meeting?

Continue planning the level design

- What are the hurdles?

None