Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 2/15/23

Start time: 7:00pm

End time: 7:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Continued work on the scene manager and got it working on my machine. when I tested it wasnt working properly in VR

- What is planned to be done until the next scrum meeting?

Debug and get the team to test the Scene Manager in VR. Think of refactoring the idea to make it easier to implement or make it a different way

- What are the hurdles?

Scene Manager isn't working the way it was intended to need to rethink or debug.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Continued working on intractable objects and design level

- What is planned to be done until the next scrum meeting?

Go to the ICave to test some things.

- What are the hurdles?

Other classes.

Student 3 : Andrew Andersen

What was done since the last scrum meeting?

Look towards implementing JSON functionality

- What is planned to be done until the next scrum meeting?

Continue work on implementing JSON functionality.

- What are the hurdles?

Assignments for other classes.

Student 4: Tomas Montoya

- What was done since the last scrum meeting?

Research JSON

- What is planned to be done until the next scrum meeting?

Make a rough draft of chemistry lab level

- What are the hurdles

Time management

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Planned out more of the bio lab blueprint

- What is planned to be done until the next scrum meeting?

Begin building some of the level

- What are the hurdles

None