Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 2/16/23

Start time: 7:00pm

End time: 7:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

implemented the scene manager script 3 different ways. 1 using a menu, another using the player triggering the scene, and another where the scene is just changed manually using indexing.

- What is planned to be done until the next scrum meeting?

Discuss with team which would be the best implementation and test it in the project file.

- What are the hurdles?

None at the moment.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Went to ICave to test the things I have been working on. The intractability with objects is working but not really well, I will be working more on that. Also, I was working in the doors, it was working but not 100% well, I will be also working on that.

- What is planned to be done until the next scrum meeting?

Work with the interactables objects and the doors.

- What are the hurdles?

N/A.

Student 3 : Andrew Andersen

What was done since the last scrum meeting?

Working towards JSON Implementation

- What is planned to be done until the next scrum meeting?

Continue Working towards JSON implementation

- What are the hurdles?

Assignments for other classes.

Student 4: Tomas Montoya

- What was done since the last scrum meeting?

Made a rough draft for the design of chem lab

- What is planned to be done until the next scrum meeting?

start creating chem lab in unity

- What are the hurdles

Time management

Student 5: Jack “Bronwyn” Brett

- What was done since the last scrum meeting?

Watched some videos on level design

- What is planned to be done until the next scrum meeting?

Start building the bio lab

- What are the hurdles

None