Sprint Planning Meeting Minutes:

Attendees Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen.

Start time: 7:45 P.M.

End time:  8:30 P.M.

After discussion, the velocity of the team was estimated to be 11

We as a team chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Everyone in the group knows how to handle Unity projects using GitHub Desktop and is able to make commits from their machine and pull the latest update to their machine ( 2)

User Story 2:

Create Digital Twin Instances for Bio Lab (5)

User Story 3:

Create Digital Twin Instances for Chem Lab (5)

User Story 4:

Create Digital Twin Instances for Physics Lab (5)

User Story 5:

Create SceneManger or something similar to transition between scenes on compile time based on user choice (6)

User Story 6:

Implement a JSON file to instantiate objects into the scene (to be read on compile time)

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 1

- Michael Charran

  - User story 5

- Andrew Andersen

  - User Story 6

- Tomas Montoya

  - User story 3

- Gustavo Hurtado

  - User story 4

- Bronwyn Brett

  - User Story 2