Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 2/21/23

Start time: 1:30pm

End time: 2:00pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Research implementation of digital twin using the switch the PO recommended.

- What is planned to be done until the next scrum meeting?

Continue research and implementations of this idea. Meet with the team to discuss implementing the digital twin aspect using a switch.

- What are the hurdles?

None at the moment.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Working on the work interaction, I need to test it.

- What is planned to be done until the next scrum meeting?

Go to the ICave to test some updates I have done.

- What are the hurdles?

Other classes.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Research VR object interactivity in Unity

- What is planned to be done until the next scrum meeting?

Learn more about unity

- What are the hurdles?

Time management

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

Continued work on JSON Scene Desc

- What is planned to be done until the next scrum meeting?

Continue Work on scene desc.

- What are the hurdles?

Midterms

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Familiarized myself some more with the Unity UI

- What is planned to be done until the next scrum meeting?

Keep familiarizing myself with the UI

- What are the hurdles?

Finding enough time with midterms coming up