Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 3/6/23

Start time: 4:30pm

End time: 5:00pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Met with the PO discussed progress from last sprint. Discussed about the need to push my user stories into the next sprint due to bugs and the inability to test.

What is planned to be done until the next scrum meeting?

Discuss with the team user stories and implementations we would need to make after meeting with the PO

- What are the hurdles?

Midterms this week.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Working on the implementation of the interactable door, I have to test some things in the ICave .

- What is planned to be done until the next scrum meeting?

Go to the ICave to test the project

- What are the hurdles?

Midterms.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Meet with PO to discuss sprint progress and new sprint

- What is planned to be done until the next scrum meeting?

Work on JSON

- What are the hurdles

Time management

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

Work towards save/load

- What is planned to be done until the next scrum meeting?

Fully plan Save/Load, find potential packages

What are the hurdles?

- Midterms

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Met with the PO

- What is planned to be done until the next scrum meeting?

Work with Michael in figuring out how to implement IoT with IFTTT

- What are the hurdles?

none