Sprint Planning Meeting Minutes:

Attendees Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen.

Start time: 7:45 P.M.

End time:  8:30 P.M.

After discussion, the velocity of the team was estimated to be 11

We as a team chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Finish to implement the code for the interactable door (3)

User Story 2:

Implement and Test the Scene Manager such that the player is able to seamlessly transition from one experience to the next.(5)

User Story 3:

Implement Button Interactable and create IoP connection using IFTTT API (5)

User Story 4:

Work on implementation of Save and Load

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 1

  - User Story 4

- Gustavo Hurtado

User Story 1

- Michael Charran, Gustavo Hurtado

  - User story 2

  - User story 3

- Andrew Andersen, Tomas Montoya

  - User Story 4

- Bronwyn Brett

  - User Story 3