Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Date: 3/15/23

Start time: 2:00pm

End time:  2:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Worked on the scene manager script

- What is planned to be done until the next scrum meeting?

Continue testing it dynamically using the door Gustavo made.

- What are the hurdles?

Feature still isn’t working consistently and will need to meet with some members to see if they have any ideas.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Worked on the interactable button.

- What is planned to be done until the next scrum meeting?

Continue working on it and test it.

- What are the hurdles?

N/A.

Student 3: Bronwyn Brett

- What was done since the last scrum meeting?

Set up oculus for Unity

- What is planned to be done until the next scrum meeting?

learn about wemo plugs to implement

- What are the hurdles?

none

Student 4: Tomas Montoya

- What was done since the last scrum meeting?

Learn about save/load feature implementations in Unity

- What is planned to be done until the next scrum meeting?

read about JSON documentation

- What are the hurdles?

Time management

Student 5: Andrew Andersen

- What was done since the last scrum meeting?

Worked on Save/Load

- What is planned to be done until the next scrum meeting?

Worked on Save/Load

- What are the hurdles?

nothing in particular