Sprint Backlog Grooming Meeting Minutes:

Attendees Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen.

Start time: 1:00 P.M.

End time: 1:30 P.M.

The following user stories were created/discussed/refined/prioritized.

User Story 1:

Finish to implement the code for the interactable door (3)

User Story 2:

Implement and Test the Scene Manager such that the player is able to seamlessly transition from one experience to the next.(5)

User Story 3:

Implement Button Interactable and create IoP connection using IFTTT API (5)

User Story 4:

Work on implementation of Save and Load

User Story 6:

Implement a JSON file to instantiate objects into the scene (to be read on compile time)

User Story 7:

Begin work on a simple intractable, ie: CUBE with a button on it that when pressed displays something on a face/faces of the CUBE.

User Story 1: Finish to implement the code for the interactable door (3)

- I think I already implemented the code but I have not tested, I went to the ICave last week but I did not know that the schedule changed and I could not make it at that time -Gustavo Hurtado

User Story 2: Implement and Test the Scene Manager such that the player is able to seamlessly transition from one experience to the next.(5)

USER STORY 3 Implement Button Interactable and create IoP connection using IFTTT API (5)

Created a button in Unity that toggles a spotlight. Will work to implement it with IFTTT. -Bronwyn

- I already created an interactable button that I have to test and then we just have to connect it with the IoP device -Gustavo Hurtad

USER STORY 4 Work on implementation of Save and Load

USER STORY 5 Create SceneManger or something similar to transition between scenes on compile time based on user choice (6)

I want the user to be able to move from one instance of a digital twin to another. To accomplish this I will be implementing a Scene Manager so when the user interacts with and object or triggers an event in the digital experience it will allow the user to smoothly transition to another instance. -Michael

Implemented a version of this in C# and pushed it to the repo. It has not been tested in VR and it needs to be as of today 2/20. I am awaiting feedback from the team after testing this. -Michael

Ran into a few setbacks when scripting this in the 3D plane but decided to use OnTriggerEnter so when the player interacts with an object with the player tag it should trigger the Scene Manager to act. -Michael

Decided to push this into next sprint to allow for the other instances to be created so that there is proper testing done to ensure this works as intended -Michael

Still struggling with this I am using the door Gustavo implemented and it is not working the way I intend it to work. It is still operating inconsistently. Will be pushing this to the top of the backlog -Michael

USER STORY 6 Implement a JSON file to instantiate objects into the scene (to be read on compile time)

- Behind due to some issues with the code plus time crunch due to midterms -Andrew

- Possibly found workable standard to use for scene description in JSON needs further review.

USER STORY 7 Begin work on a simple intractable, ie: CUBE with a button on it that when pressed displays something on a face/faces of the CUBE.

- ADDED 2-20-23, Work will begin shortly.

- Implemented a workable and interactable button but the button is supposed to trigger an event to occur which is not happening. Need to debug and push this into the next sprint. -Michael